MedFlow Guardian — Production Build Roadmap

I would not start by randomly adding features.

We need to build MedFlow in controlled vertical phases where every phase ends with:

implementation → integration → security → automated tests → E2E verification → documentation

The target stack is now:

PATIENT APP

React 18 + TypeScript + Vite

Tailwind CSS v4

React Router

│

│ HTTPS / WebSocket

▼

DOCTOR PORTAL

React 18 + TypeScript + Vite

Tailwind CSS v4

React Router

│

▼

FASTAPI

Python + SQLAlchemy

│

┌─────────┴─────────┐

▼                   ▼

Supabase PostgreSQL    Supabase Storage

│

└─────── Optional later ───────┐

▼

Redis

The architecture described in your document remains the product architecture, while the implementation technologies are updated to our chosen stack.

First: the product we're actually building

The document makes an extremely important distinction.

MedFlow has two layers of value:

Product value

Healthcare data should reach:

Right Data → Right Party → Right Purpose → Right Time

Technical value

That principle is continuously enforceable through:

Patient Consent

↓

Versioned Consent Policy

↓

Authoritative Consent State

↓

Request Context

↓

Policy Evaluation

↓

Authorization

↓

Enforcement

↓

Enforcement-State Verification

↓

Controlled Release / Denial

↓

Audit

This is the part we must protect while building all the ordinary healthcare functionality around it.

PHASE 0 — Establish the Production Engineering Foundation

Priority: CRITICAL

Before building more screens or clinical features, we need a stable engineering foundation.

Deliverables

- Repository architecture cleanup

- Environment separation

- Development / staging / production configuration

- Supabase PostgreSQL

- Supabase Storage

- Alembic migrations

- Database backup strategy

- Secrets management

- API versioning

- structured configuration

- centralized error handling

- request IDs / correlation IDs

- logging

- health/readiness endpoints

- CORS policy

- rate limiting foundation

- security headers

- dependency management

- CI pipeline

Target:

Development

↓

Staging

↓

Production

We should never have production depend on developer machines or local SQLite.

Production database

FastAPI

↓

SQLAlchemy

↓

PostgreSQL

↓

Supabase

Documents

FastAPI

↓

Authorization

↓

Consent

↓

Enforcement

↓

Supabase Storage

PHASE 1 — Identity, Organizations & Access Foundation

Your uploaded architecture makes identity and organization context foundational. Authentication answers who the user is; MedFlow must separately determine what that user is allowed to do.

We should build this properly before clinical workflows.

Entities

User

├── PatientProfile

├── PractitionerProfile

└── OrganizationMembership

│

└── Organization

Also:

Role

Permission

Session

SecurityEvent

Roles

At minimum:

PATIENT

PRACTITIONER

ORG_ADMIN

PLATFORM_ADMIN

Potentially later:

NURSE

LAB_TECHNICIAN

PHARMACIST

RECEPTIONIST

BILLING

Don't create roles just for decoration. Each needs a defined authorization boundary.

Build

- registration

- login

- logout

- refresh token

- session management

- password reset

- email verification

- account activation/deactivation

- profile

- practitioner profile

- organization membership

- organization onboarding

- staff management

- role/permission system

PHASE 2 — Multi-Tenant Authorization Architecture

This is one of our highest-priority engineering phases.

We need a proper authorization layer rather than scattering:

if user.role == "doctor":

throughout the code.

The document explicitly establishes organization isolation as a server-side security requirement.

Build a centralized authorization model:

Request

↓

Authentication

↓

Identity Context

↓

Organization Context

↓

Resource Context

↓

Permission

↓

Consent

↓

Policy

↓

Decision

Introduce concepts such as

AuthorizationContext

PolicyDecision

ResourceScope

OrganizationScope

Permission

AccessSubject

Every sensitive endpoint should use this architecture.

Security tests

We need systematic tests for:

- tenant isolation

- patient isolation

- practitioner isolation

- organization isolation

- role escalation

- IDOR

- manipulated organization IDs

- manipulated patient IDs

- manipulated practitioner IDs

- unauthorized operations

PHASE 3 — Patient Platform

Now build the actual patient product.

Not just a dashboard.

Patient experience

1. Onboarding

Create account

↓

Verify identity/contact

↓

Patient profile

↓

Emergency information

↓

Preferences

2. Patient dashboard

Show:

- upcoming appointment

- active care

- recent medical records

- prescriptions

- pending consent requests

- recent access activity

- notifications

- health summary

3. Patient profile

- demographics

- emergency contacts

- allergies

- conditions

- medications

- preferences

4. Healthcare records

Medical History

Clinical Notes

Diagnoses

Prescriptions

Lab Reports

Documents

The document specifically identifies these as intended medical-record capabilities.

5. Access transparency

The patient should be able to answer:

Who accessed my data?

What did they access?

Why?

When?

Under which organization?

Under which consent?

That becomes one of MedFlow's strongest product experiences.

PHASE 4 — Practitioner / Doctor Platform

Now build the clinical workspace.

The practitioner UI should not feel like an admin CRUD application.

Doctor dashboard

Today's schedule

Active patients

Pending requests

Critical alerts

Recent patient activity

Tasks

Patient discovery

Search by appropriate identifiers.

Results should expose only the information the practitioner is authorized to discover.

Patient workspace

Patient

├── Overview

├── Medical history

├── Diagnoses

├── Medications

├── Prescriptions

├── Lab results

├── Documents

├── Appointments

├── Clinical notes

├── Access

└── Audit/access history

This is where our previous UI/UX redesign work fits.

PHASE 5 — Appointment & Care Workflow

Build actual healthcare workflow.

Appointment lifecycle

REQUESTED

↓

PENDING

↓

CONFIRMED

↓

CHECKED_IN

↓

IN_PROGRESS

↓

COMPLETED

Alternative:

REQUESTED → REJECTED

REQUESTED → CANCELLED

CONFIRMED → RESCHEDULED

Features:

- doctor availability

- appointment booking

- approval

- cancellation

- rescheduling

- reminders

- appointment history

- calendar

- follow-up

PHASE 6 — Medical Records

This is a major domain phase.

Build structured records rather than treating everything as PDFs.

Core entities

MedicalRecord

ClinicalNote

Diagnosis

Medication

Prescription

LabOrder

LabResult

MedicalDocument

And their relationships:

Patient

│

├── MedicalRecord

├── Diagnoses

├── Medications

├── Prescriptions

├── LabResults

└── Documents

Critical requirement

Every sensitive medical record must go through the authorization architecture.

There must be no accidental direct database endpoint that bypasses MedFlow policy enforcement.

PHASE 7 — Consent & Privacy Engine

🚨 This is the heart of MedFlow Guardian.

We should treat this as a dedicated engineering project, not another CRUD module.

The document defines consent states including:

DRAFT

ACTIVE

SUSPENDED

REVOKED

EXPIRED

SUPERSEDED

CANCELLED

and explicitly defines immutable policy versions and consentStateId.

Data model

Conceptually:

Consent

│

├── Policy Version 1

├── Policy Version 2

└── Policy Version 3

│

└── Consent State

Never silently overwrite historical consent.

PHASE 8 — Policy & Authorization Engine

This is where MedFlow becomes more than a healthcare portal.

Build:

RequestContext

containing:

Requester

Patient

Organization

Resource

Operation

Purpose

Time

The document explicitly defines this contextual model.

Then:

RequestContext

+

Current Consent Policy

+

Authorization

+

Identity Context

↓

Policy Decision

↓

ALLOW / DENY

Operations

Initially:

READ

DOWNLOAD

SHARE

Later:

CREATE

UPDATE

DELETE

EXPORT

TRANSFER

PHASE 9 — Enforcement Engine

This is the piece I would spend serious engineering effort on.

The system shouldn't merely decide:

“This doctor shouldn't have access.”

It must prevent the resource from being released.

Your document explicitly establishes this distinction.

Architecture:

Policy Decision

↓

Enforcement Point

↓

State Verification

↓

ALLOW / DENY

↓

Protected Resource

PHASE 10 — Enforcement-State Verification

🔥 This is our signature technical capability.

Implement the actual stale-state scenario described in your document.

Example:

Authoritative Consent

consentStateId = 43

Enforcement State

consentStateId = 42

System detects:

43 ≠ 42

Then:

DENY

or:

RE-EVALUATE / SYNCHRONIZE

rather than trusting stale authorization.

The document identifies this divergence detection as a central part of MedFlow Guardian.

We need automated tests specifically for this.

For example:

ACTIVE state 17

↓

authorization created against 17

↓

patient revokes

↓

new state 18

↓

old authorization = 17

↓

doctor requests document

↓

ENFORCEMENT DETECTS DIVERGENCE

↓

DENY

↓

AUDIT

This should eventually become one of our investor demonstration scenarios.

PHASE 11 — Document Governance

Now connect the policy engine to real protected resources.

Storage

Supabase Storage

│

PRIVATE BUCKET

Flow

Doctor requests document

↓

Authenticate

↓

Build RequestContext

↓

Find current consent

↓

Evaluate authorization

↓

Verify enforcement state

↓

ALLOW?

┌────┴────┐

│         │

YES        NO

│         │

▼         ▼

Signed URL  DENY

│

▼

Audit

No public bucket.

No service-role key in frontend.

No unrestricted storage URLs.

PHASE 12 — Communication

Build:

Secure messaging

Patient

↕

Practitioner

Features:

- conversations

- messages

- timestamps

- read status

- attachments

- notifications

- authorization checks

- audit events where appropriate

WebSockets can handle real-time delivery.

REST remains the persistence/recovery mechanism.

PHASE 13 — Notifications & Event System

Build a proper notification system.

Events:

Appointment confirmed

Appointment changed

New access request

Consent approved

Consent rejected

Consent revoked

Document shared

New message

Security event

Channels:

In-app

Email

Push notification

Don't introduce complex event infrastructure prematurely.

Start with reliable domain events and a transactional/outbox architecture where justified.

PHASE 14 — Admin / Organization Platform

The original architecture includes an administrative surface.

We should eventually build:

Organization administration

- organization profile

- staff

- practitioners

- roles

- memberships

- patient assignments

- organization policies

- usage

Platform administration

- organizations

- users

- practitioner verification

- security events

- audit

- system health

- configuration

- incident visibility

This becomes particularly valuable when presenting the platform as a B2B healthcare product, rather than merely a consumer app.

PHASE 15 — Audit & Compliance Architecture

This should be much stronger than normal application logging.

Every sensitive event should be correlated.

For example:

Correlation ID

Actor

Organization

Patient

Resource

Request

Authorization

Consent State

Enforcement Point

Action

Outcome

Timestamp

The document specifically calls out these audit dimensions.

Build:

AuditEvent

SecurityEvent

AccessDecision

Then create an audit viewer for authorized administrators/patients as appropriate.

PHASE 16 — Interoperability / FHIR

This should come after the core platform is reliable.

The document explicitly positions FHIR as an interoperability direction but warns not to claim a complete FHIR network unless it is actually implemented.

We'll build this properly:

External Healthcare System

↓

FHIR

↓

FHIR Adapter

↓

MedFlow Canonical Model

↓

Consent / Policy

↓

Authorization

↓

Enforcement

Start with carefully scoped resources such as:

Patient

Practitioner

Organization

Appointment

Observation

DiagnosticReport

MedicationRequest

DocumentReference

Consent

But FHIR should not be bolted directly into the UI.

It belongs behind an interoperability layer.

PHASE 17 — Security Hardening

Now attack our own system.

API security

- OWASP API risks

- IDOR

- mass assignment

- broken authorization

- injection

- rate limiting

- replay

- token abuse

- CSRF where applicable

- CORS

- SSRF

- unsafe file handling

Healthcare data

- encryption

- access logging

- data minimization

- retention

- deletion

- backup security

- key management

Authentication

- refresh token rotation

- session revocation

- MFA

- suspicious login detection

- account lockout/rate limiting

- password policy

PHASE 18 — Observability & Reliability

Production systems need to tell us when they're dying. 😄

Implement:

Metrics

Logs

Traces

Health checks

Alerts

Track things like:

API latency

5xx rate

DB latency

DB connection pool

WebSocket connections

document access failures

authorization denials

consent evaluation latency

storage failures

authentication failures

Use correlation IDs across:

Frontend

↓

FastAPI

↓

Authorization

↓

Database

↓

Storage

↓

Audit

PHASE 19 — Deployment & Infrastructure

Then move toward real production infrastructure.

Environment:

Internet

│

CDN / WAF

│

Load Balancer

│

FastAPI Application

┌─────┴─────┐

│           │

Instance    Instance

│           │

└─────┬─────┘

│

Supabase DB

│

Supabase Storage

Need:

- Docker

- CI/CD

- staging

- production

- secrets

- TLS

- backups

- rollback

- health checks

- migrations

- monitoring

PHASE 20 — Disaster Recovery

This is where we stop thinking like a demo team.

Define:

RPO

How much data can we afford to lose?

RTO

How quickly must the service recover?

Then establish:

- database backup strategy

- document backup strategy

- recovery procedure

- restore testing

- migration rollback

- incident response

- service recovery runbooks

A backup that has never been restored is basically a wish.

PHASE 21 — Production Quality & Compliance Readiness

We should prepare for scrutiny around:

- HIPAA

- GDPR where applicable

- applicable local healthcare/privacy regulation

- data residency

- audit requirements

- vendor agreements

- breach response

- retention

- access controls

Important:

We should say “compliance-ready” or “designed to support compliance” until legal/security/compliance validation actually establishes compliance.

Never put “HIPAA compliant” on an investor slide just because we encrypted a database.

PHASE 22 — End-to-End Validation

This becomes our final gate.

The most important test isn't:

GET /health → 200

It is:

Patient

↓

Creates consent

↓

Policy version created

↓

Doctor requests access

↓

Request context generated

↓

Patient approves

↓

Authorization created

↓

ConsentStateId recorded

↓

Doctor requests document

↓

Policy evaluated

↓

Enforcement state verified

↓

Document released

↓

Audit generated

↓

Patient revokes consent

↓

New ConsentStateId

↓

Doctor requests same document

↓

State divergence/current-state check

↓

DENIED

↓

No document release

↓

Audit generated

That is our golden E2E scenario.

The development order I'd use

If we condense everything:

| Phase | Area | Priority |
| --- | --- | --- |
| 0 | Production foundation | 🔴 |
| 1 | Identity & organizations | 🔴 |
| 2 | Authorization / multi-tenancy | 🔴 |
| 3 | Patient platform | 🔴 |
| 4 | Doctor platform | 🔴 |
| 5 | Appointments | 🟠 |
| 6 | Medical records | 🔴 |
| 7 | Consent engine | 🔴 |
| 8 | Policy engine | 🔴 |
| 9 | Enforcement engine | 🔴 |
| 10 | Enforcement-state verification | 🔴 |
| 11 | Document governance | 🔴 |
| 12 | Messaging | 🟠 |
| 13 | Notifications | 🟠 |
| 14 | Admin/organization platform | 🟠 |
| 15 | Audit/compliance architecture | 🔴 |
| 16 | FHIR interoperability | 🟠 |
| 17 | Security hardening | 🔴 |
| 18 | Observability | 🔴 |
| 19 | Production deployment | 🔴 |
| 20 | Disaster recovery | 🔴 |
| 21 | Compliance readiness | 🔴 |
| 22 | Full E2E certification | 🔴 |

But there's an even better way to organize the work

I don't want us to spend months building 22 disconnected phases.

We'll use vertical slices.

For example, instead of:

Build every database model → then every API → then every UI → then security

we build:

Slice 1 — Secure document sharing

Patient

↓

Consent

↓

Doctor request

↓

Authorization

↓

Enforcement

↓

Document

↓

Audit

Complete end-to-end.

Then:

Slice 2 — Appointments

Patient

↓

Doctor discovery

↓

Appointment

↓

Doctor confirmation

↓

Notifications

↓

Calendar

Then:

Slice 3 — Medical records

Doctor

↓

Clinical record

↓

Patient

↓

Consent

↓

Access

↓

Audit

Then:

Slice 4 — Interoperability

FHIR

↓

MedFlow

↓

Policy

↓

Enforcement

↓

FHIR / external system

This gives us a product that is always becoming more complete, rather than a huge pile of unfinished modules.

Our definition of "production level"

From now on, I will not consider a feature complete just because:

Frontend works

+

API returns 200

A production feature means:

UI

│

▼

API contract

│

▼

Backend domain logic

│

▼

Authorization

│

▼

Database

│

▼

Security

│

▼

Audit

│

▼

Observability

│

▼

Automated tests

│

▼

E2E test

│

▼

Documentation

For sensitive healthcare features:

Authentication

+

Authorization

+

Consent

+

Policy

+

Enforcement

+

Audit

must be considered together.

And our investor-facing product story

This roadmap also lets us eventually demonstrate MedFlow in a very powerful sequence:

1. The problem

Healthcare information is fragmented.

2. The normal solution

Give someone access.

3. MedFlow's approach

Don't just give access.

Determine:

Who → What data → Why → When → Under which consent → Under which organization

4. Demonstrate access

Doctor gets approved access.

5. Demonstrate revocation

Patient revokes it.

6. Demonstrate stale-state protection

Old authorization exists.

Current consent changed.

MedFlow detects the mismatch.

7. Demonstrate enforcement

The medical record does not leave the protected resource boundary.

8. Demonstrate audit

Show exactly:

WHO

WHAT

WHY

WHEN

CONSENT STATE

AUTHORIZATION

ENFORCEMENT STATE

DECISION

That is a much stronger investment story than:

“Here's our healthcare dashboard.”

The core architecture and golden scenario are directly grounded in the uploaded MedFlow design.

Where I think we should start right now

Given the current state described in the document and the newer Supabase decision, I would not immediately jump into more UI screens.

Our next sequence should be:

1. Repository reality audit
→ 2. Supabase/PostgreSQL production foundation
→ 3. Identity + organization model verification
→ 4. Central authorization engine
→ 5. Consent/policy/enforcement core
→ 6. Golden E2E secure-document workflow
→ 7. Patient + doctor production UI around that workflow
→ 8. Remaining healthcare modules
→ 9. Admin platform
→ 10. Security/compliance/observability/deployment

That order protects the actual intellectual property of MedFlow instead of accidentally building a beautiful healthcare CRUD application around it.

And one important rule going forward: the uploaded document is our product/architecture context, but the actual repository is the implementation truth. If the document says something exists and the code doesn't, we'll call it planned/not verified, not pretend it exists. Your document itself makes that distinction explicitly for areas such as FHIR and the complete E2E chain.